## Slide 1: MOD003216
Quality Assurance
in Game Development

## Slide 2
Identify the contents and purpose of a test plan for a computer game.
Write a test plan for a specified scenario of company set-up and game development project.

## Slide 3: What is it?
“Master Checklist”
Created by lead tester
Ideally created early in a project
Details method to verify software functions as intended/specified

## Slide 4: What’s in it?
Game Description
Features to be tested
Features to not be tested
Approach
Definitions
Pass/Fail Criteria
Deliverables
Milestones
Test Environment needs
Responsibilities
Staffing & Training needs
Schedule
Risks
Contingencies
Approvals
Glossary

## Slide 5: Planning
Quality
Scope
Risk
Time
Resources

## Slide 6: Planning
Quality
Scope
Risk
Time
Resources

## Slide 7: Game Description
Overview of the game
Summary of the Game Design Document
Broadly, how the game should behave and feel in play.

## Slide 8: Features to test
Parts of Software Spec/Game Design to test
  Platform compatibility
  Game elements
  Performance
Scope

## Slide 9: Features not to test
Not very common in over-all test plan
Features in Spec or GDD usually required.
Scope

## Slide 10: Approach
Details of how the testing will be done
Techniques & Disciplines used
Standards required
Quality

## Slide 11: Criteria & Deliverables
What constitutes a pass or a fail of a test
What documents & proof should be delivered
Quality

## Slide 12: Tasks & Schedule
Sometimes detailed in an appendix
The actual tests
  dependencies
  resources required
  time to take
When tasks will be carried out
Time

## Slide 13: Environment
Hardware
Software
Office Space
Resources

## Slide 14: Responsibilities
Who is responsible…
…for what
Who are their deputies
Resources

## Slide 15: Staff & Training
How many testers
What skills do they need
What training is required
Resources

## Slide 16: Risks
Suspension & Resumption
  What could cause testing to be stopped
  and restarted
Other risks
  likelihood
  impact
  countermeasures
Risk